## Slide 1: NEW PRODUCT DEVELOPMENT

## Slide 2: NEW PRODCUT DEVELOPMENT PROCESS
Idea generation
Idea screening
Concept development and testing
Marketing strategy development
Business analysis
Product development
Test marketing
Commercialization

## Slide 3: 1. IDEA GENERATION
  Internal sources:
    Company employees at all levels.
  External sources:
    Customers
    Competitors
    Distributors
    Suppliers
    Outsourcing (design firms, product consultancies, online collaborative communities)

## Slide 4: 2. Idea screening:
  Process used to spot good ideas and drop poor ones.
  Executives provide a description of the product along with estimates of market size, product price, development time and costs, manufacturing costs, and rate of return.
  Evaluated against a set of company criteria for new products.

## Slide 5: 3. Concept development and testing:
  Product idea:
    Idea for a possible product that the company can see itself offering to the market.
  Product concept:
    Detailed version of the new-product idea stated in meaningful consumer terms.
  Concept testing:
    Testing new-product concepts with groups of target consumers to find out if the concepts have strong consumer appeal.

## Slide 6: 4. Marketing strategy development
  Part One:
    Describes the target market, planned value proposition, sales, market share, and profit goals.
  Part Two:
    Outlines the product’s planned price, distribution, and marketing budget.
  Part Three:
    Describes the planned long-run sales and profit goals, marketing mix strategy.

## Slide 7: 5. Business analysis:
  Involves a review of the sales, costs, and profit projections to assess fit with company objectives.
  If results are positive, project moves to the product development phase.

## Slide 8: 6. Product development
  Develops concept into a physical product.
  Calls for a large jump in investment.
  Prototypes are made.
  Prototypes must have correct physical features and convey psychological characteristics.
  Prototypes are subjected to physical tests.

## Slide 9: 7. Testing marketing:
  Product and marketing program are introduced in a more realistic market setting.
  Not needed for all products.
  Can be expensive and time consuming, but better than making a major marketing mistake.

## Slide 10: 8. Commercialization:
  Must decide on timing (i.e., when to introduce the product).
  Must decide on where to introduce the product (e.g., single location, state, region, nationally, internationally).
  Must develop a market rollout plan.

## Slide 11: Main four stages in Product development process
New product development
Product commercialization
Product design and process development
Product strategy development
Product launch and evaluation

## Slide 12: 1. Product strategy development
Activities
Business strategy
Change prediction
Information search
Idea generation
Concept engineering
Market analysis

## Slide 13: 2. Product design and process development
Activities
Product design
Consumer testing
Product optimize
Product design
Market testing
Costing analysis

## Slide 14: 3. Product commercialization
Activities
Marketing study
Marketing testing
HACCP process
Process engineering
Financial analysis

## Slide 15: 4. Product launch and evaluation
Activities
Marketing organization
Production organization
Distribution organization
Launch sales analysis
Product, production analysis

## Slide 16: Stage Gate Model
Stage 0: Idea/ Planning and Situation Analysis
Gate 1: Decision to do a preliminary investigation
Stage 1: Preliminary investigation/ Consumer Needs and Idea Generation Gate 2: Decision to build a business case Stage 2: Detailed investigation and business case/ Concept Development
Gate 3: Decision to go into development Stage 3: Development/ Feasibility Confirmation Gate 4: Decision to go into testing and validation Stage 4: Testing and validation/ Scale up Confirmation
Gate 5: Decision to go into full production and market launch Stage 5: Full launch and final report/Product Launch Gate 6: Project Termination
Stage 6: Post Launch Audit/ Key Learnings
1
2
2
3
3
4
4
5
5
6
1
0
6
Idea
Concept
Business
Case
Develop
Scale Up
Test/
Validation
Launch
Post
Launch
Audit

## Slide 17: New Product design
In food product design:
1. Important marketing factors
2. Important technical factors
3. Important financial factors

## Slide 18: Important marketing factors
Consumer acceptability
Competitive positioning
Legal regulations
Ethical requirements
Environmental mandates
Distributor

## Slide 19: Important technical factors
Processing
Cost
Raw material availability
Attainability
Reliability of product quality
Shelf life
Equipment needs
Human knowledge and skills

## Slide 20: Important financial factors
Costs of manufacturing
Distribution
Development
Investment need

## Slide 21: Steps in product design
Getting the feel
Screening
Ball park studies
Optimization
Scale-up

## Slide 22: Getting the feel
Is a continuation of the development of the product concept and product design specification.
Processing methods and conditions outlined
Prototype
Technical methods are examined
Target market was identified

## Slide 23: Screening
Reduce wide range of raw material and processing variables
Previous knowledge of the designer
Quality
Availability
Cost

## Slide 24: Ball-park studies
Set the limits of raw materials
Processing variables
Factorial design programs

## Slide 25: Optimization
Optimize over all product quality (input)
Setting importance of product qualities
Raw material formulations linear programming can be used

## Slide 26: Scale-up
Production
Marketing
The aim of scale up-
1. product quality
2. product yield
3. process control
4. cost

## Slide 27: Thank you